WEEK 3 INTERNSHIP PROJECT

TEST PLAN AND TEST CASE DEVELOPMENT

Internal Communication Platform

System Testing & Quality Assurance

| Document Detail | Value |
| --- | --- |
| Project | Internal Communication Platform |
| Task | Week 3 — Test Planning and Case Development |
| Prepared By | Junior Systems Analyst |
| Document Version | 2.0 |
| Date | 7 September 2026 |
| Status | Test Plan for Testable System |

Confidentiality: Academic / Internship Project — Synthetic test data only.

# Document Contents

1. Introduction and Background

2. Test Objectives

3. Scope and Assumptions

4. Test Strategy and Methodology

5. Testing Levels and Types

6. Roles and Responsibilities

7. Testing Environment

8. Test Data Requirements

9. Entry and Exit Criteria

10. Test Schedule

11. Detailed Test Cases

12. Defect and Issue Management

13. Risk Management

14. Performance and Security Acceptance Criteria

15. Requirements Traceability

16. Test Reporting and Metrics

17. Post-Testing Review

18. Conclusion

# 1. Introduction and Background

The Internal Communication Platform is a proposed information system for a mid-sized company that needs a reliable and secure replacement for fragmented internal communication channels. Week 1 established the business and user requirements, while Week 2 translated those requirements into a proposed system architecture. Week 3 assumes that the system has now been developed to a testable stage.

This document defines how the system will be verified before release. It is written from the perspective of a Junior Systems Analyst supporting quality assurance and provides a repeatable basis for functional, non-functional, security, performance, and user acceptance testing.

## 1.1 Quality Goals

Correctness — approved business functions operate as specified.

Security — users can access only the data and actions authorized for their roles.

Reliability — communication data remains consistent during normal and abnormal conditions.

Performance — common actions remain responsive under expected concurrent usage.

Usability — employees can complete common tasks without unnecessary complexity.

Traceability — every major requirement has one or more verification activities.

# 2. Test Objectives

Verify that implemented functions meet the approved Week 1 requirements.

Validate end-to-end message, channel, announcement, notification, search and file workflows.

Verify administrator functions and role-based authorization boundaries.

Detect security weaknesses involving authentication, sessions, input handling and uploads.

Measure response time, concurrency, throughput and error behavior under representative load.

Confirm fixes through retesting and protect existing behavior through regression testing.

Produce objective evidence supporting a release recommendation and UAT.

# 3. Scope and Assumptions

## 3.1 In Scope

Authentication and session management

Direct and channel messaging

Message edit/delete

Channels and membership

Search

Mentions and notifications

Announcements

File upload/download validation

Administrator user lifecycle

Role-based authorization

Audit logging

Performance and concurrency

Recovery behavior

Responsive browser usability

Regression testing

## 3.2 Out of Scope

Production penetration testing by an external security provider

Certification of third-party infrastructure

Legal/privacy certification

Testing of unrelated enterprise applications

Full disaster-recovery certification

## 3.3 Assumptions

A stable staging build is available.

Approved requirements and Week 2 design are the baseline.

Synthetic test data is used.

External identity, storage and notification services are available or safely mocked.

Test results are recorded against a specific build/version.

# 4. Test Strategy and Methodology

A risk-based testing strategy will be used. Critical business and security controls receive priority, while representative lower-risk workflows are covered through functional and regression suites.

| Testing Type | Approach |
| --- | --- |
| Functional | Verify individual features against expected business behavior. |
| Integration | Verify data exchange among identity, application services, database, storage and notification components. |
| System / End-to-End | Verify complete user journeys across the integrated application. |
| Regression | Rerun impacted and core tests after changes or defect fixes. |
| Performance | Measure response time, throughput, concurrency, resource utilization and errors. |
| Security | Verify authentication, authorization, sessions, input validation, upload controls and auditability. |
| Usability | Observe representative users completing common tasks across supported browsers. |
| UAT | Business representatives confirm that the system supports operational expectations. |

# 5. Testing Levels and Types

Unit tests are assumed to be completed by developers before system QA entry.

Integration tests verify interfaces between services and external dependencies.

System tests verify the integrated application in a production-like staging environment.

Regression tests protect previously verified functionality after changes.

Smoke testing is performed after every major deployment to confirm the build is testable.

Exploratory testing may be used to investigate unexpected behavior around formal cases.

# 6. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Junior Systems Analyst / QA Tester | Prepare data, execute cases, record evidence, raise defects, retest fixes, maintain traceability. |
| Developer | Investigate and fix defects, provide build notes, support technical diagnosis. |
| System Administrator / DevOps | Maintain staging environment, logs, monitoring, deployment and access. |
| Security Reviewer | Review security findings, validate high-risk controls and remediation. |
| Product Owner / Business Representative | Clarify business rules, perform UAT, approve accepted deviations. |
| Project Lead | Coordinate schedule, review metrics, approve release recommendation. |

# 7. Testing Environment

| Component | Configuration / Requirement |
| --- | --- |
| Client devices | Windows 11 desktop/laptop; representative mobile browser |
| Browsers | Current supported Chrome and Microsoft Edge |
| Application | Staging deployment of Internal Communication Platform |
| Backend | Node.js/TypeScript services behind API gateway/load balancing |
| Database | Isolated PostgreSQL test database |
| Cache | Redis test instance |
| Object storage | S3-compatible test bucket with non-production files |
| Identity | Isolated SSO/OIDC test provider or approved test accounts |
| Network | HTTPS-enabled corporate-like network |
| Monitoring | Application logs, metrics, error monitoring and audit logs |
| Performance tooling | Approved load-testing tool with synthetic users |

# 8. Test Data Requirements

Standard employee, manager, administrator, inactive and restricted accounts.

Users belonging to different departments and project channels.

Representative direct messages, channel messages, mentions and announcements.

Unique search keywords and date-filtered messages.

Supported files, unsupported extensions, oversized files and safe security-test samples.

Boundary-length messages and search strings.

Synthetic dataset for at least 100 concurrent active users.

Expected audit events for privileged actions.

All credentials and personal data must be synthetic; no production data is permitted.

# 9. Entry and Exit Criteria

## 9.1 Entry Criteria

Build is deployed successfully and smoke-tested.

Environment, database, storage and identity dependencies are available.

Test accounts and data are prepared.

Approved test cases have been reviewed.

Known environment blockers are resolved or formally accepted.

Logging and monitoring are enabled.

## 9.2 Exit Criteria

All Critical and High-priority cases have been executed.

No open Critical defect remains.

High defects are fixed or formally accepted by authorized stakeholders.

Required security tests pass.

Performance results meet targets or approved deviations are documented.

Regression testing for fixes is complete.

Test summary and release recommendation are reviewed.

# 10. Test Schedule

| Phase | Planned Time | Activities | Output |
| --- | --- | --- | --- |
| Preparation | Day 1 | Environment, accounts, data, case review | Ready-to-test confirmation |
| Functional/System | Days 2–3 | Core workflows and integrations | Functional results + defects |
| Security | Day 4 | Authentication, authorization, sessions, input and files | Security findings |
| Performance | Day 5 | Concurrency, response time, throughput | Performance report |
| Regression/UAT | Days 6–7 | Retesting, regression and business validation | UAT results |
| Closure | Day 8 | Metrics, defect review and release recommendation | Final test summary |

# 11. Detailed Test Cases

Execution rule: record the actual result, evidence and status for every case. A test passes only when all stated expected results are achieved and no blocking defect is introduced.

## TC-001 — Successful employee authentication

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | Critical |
| Preconditions | Active standard employee account; login service available. |
| Test Data | Valid synthetic employee credentials. |

Execution Steps

1. Open the application login page.

2. Enter the active employee username.

3. Enter the correct password or complete the approved SSO flow.

4. Submit the login request.

5. Observe the landing page and available navigation.

Expected Result: User is authenticated, redirected to the correct home page, and sees only permissions assigned to the account.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-002 — Invalid credentials and account protection

| Field | Details |
| --- | --- |
| Test Type | Security |
| Priority | High |
| Preconditions | Test account exists and security controls are enabled. |
| Test Data | Incorrect password; invalid username. |

Execution Steps

1. Open login page.

2. Enter a valid username with an incorrect password.

3. Submit the request.

4. Repeat within the configured threshold using the test account.

5. Attempt login with an invalid username.

Expected Result: Access is denied; response does not disclose whether an account exists; configured rate limiting/lockout behavior is applied and attempts are logged where required.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-003 — Direct message send and persistence

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | Critical |
| Preconditions | Two active employees exist and can message each other. |
| Test Data | Unique message text. |

Execution Steps

1. Log in as Employee A.

2. Open Employee B direct conversation.

3. Enter the unique message.

4. Send it.

5. Refresh the page.

6. Log in as Employee B and open the conversation.

Expected Result: Exactly one message is stored, displays correct sender/time, persists after refresh, and is visible only to authorized participants.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-004 — Create and join project channel

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | High |
| Preconditions | Manager account has channel-management permission. |
| Test Data | Unique channel name, description and two members. |

Execution Steps

1. Log in as manager.

2. Open channel management.

3. Create the project channel.

4. Add the specified members.

5. Save.

6. Open the channel as a member.

7. Attempt access as a non-member.

Expected Result: Channel and membership are saved; authorized members can access it; unauthorized user is denied.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-005 — Edit and delete own message

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | Medium |
| Preconditions | Employee has an existing message in an editable conversation. |
| Test Data | Existing test message. |

Execution Steps

1. Send a test message.

2. Use the message edit action.

3. Change its text and save.

4. Verify updated content.

5. Delete the same message.

6. Refresh the conversation.

Expected Result: Only permitted actions are available; edited content persists; deleted content follows the configured deletion policy and is no longer presented as active message content.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-006 — Search accessible message history

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | Medium |
| Preconditions | Accessible messages contain a unique keyword. |
| Test Data | Unique keyword and optional date/channel filter. |

Execution Steps

1. Open search.

2. Enter the unique keyword.

3. Run the search.

4. Apply a supported filter.

5. Open a returned result.

Expected Result: Relevant accessible results are returned; inaccessible conversations are excluded; filters work and the selected result opens correct context.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-007 — Mention and notification delivery

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | Medium |
| Preconditions | Two users share a channel and notifications are enabled. |
| Test Data | Mention of Employee B. |

Execution Steps

1. As Employee A, open shared channel.

2. Compose a message mentioning Employee B.

3. Send it.

4. Check Employee B notification center.

5. Open the notification.

Expected Result: Employee B receives one appropriate notification and the notification links to the correct channel/message.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-008 — Announcement targeting

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | High |
| Preconditions | Manager/admin can publish targeted announcements; two users represent different audiences. |
| Test Data | Department-targeted announcement. |

Execution Steps

1. Create an announcement targeted to Department A.

2. Publish it.

3. Log in as a Department A user.

4. Verify visibility.

5. Log in as a Department B user.

6. Verify visibility.

Expected Result: Targeted audience sees the announcement; non-targeted user cannot access restricted announcement content.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-009 — Valid attachment upload/download

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | High |
| Preconditions | User is in an authorized conversation; permitted file type is configured. |
| Test Data | Small permitted PDF/image/document within limit. |

Execution Steps

1. Open authorized conversation.

2. Select permitted test file.

3. Upload and send.

4. Wait for completion.

5. Download the attachment.

6. Verify file opens correctly.

Expected Result: Upload succeeds, message references the attachment, authorized recipient can download it, and file content remains intact.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-010 — Invalid and oversized attachment rejection

| Field | Details |
| --- | --- |
| Test Type | Security |
| Priority | Critical |
| Preconditions | Upload validation is enabled. |
| Test Data | Unsupported extension; file exceeding configured size; safe malformed test file. |

Execution Steps

1. Open authorized conversation.

2. Attempt upload of unsupported file.

3. Attempt upload of oversized file.

4. Attempt approved security-test sample.

5. Observe responses and storage.

Expected Result: Disallowed uploads are rejected, no executable content is exposed, clear validation messages are shown, and rejected files are not stored as accessible attachments.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-011 — Administrator user lifecycle

| Field | Details |
| --- | --- |
| Test Type | Functional |
| Priority | High |
| Preconditions | Administrator account and test user are available. |
| Test Data | Synthetic user profile. |

Execution Steps

1. Log in as administrator.

2. Create or activate a test user.

3. Assign standard role.

4. Verify account appears in user list.

5. Deactivate the account.

6. Attempt login using that account.

Expected Result: Admin changes persist and deactivated user cannot authenticate or access protected application functions.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-012 — Role-based authorization

| Field | Details |
| --- | --- |
| Test Type | Security |
| Priority | Critical |
| Preconditions | Standard employee and administrator accounts exist. |
| Test Data | Administrator-only function/API endpoint. |

Execution Steps

1. Log in as standard employee.

2. Attempt administrator-only UI action.

3. If authorized test tooling is available, attempt the corresponding protected API action.

4. Log in as administrator.

5. Repeat the action.

Expected Result: Standard employee receives access denied and no privileged operation occurs; administrator can perform the authorized action.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-013 — Session timeout and protected resources

| Field | Details |
| --- | --- |
| Test Type | Security |
| Priority | High |
| Preconditions | Session timeout policy is configured. |
| Test Data | Active test account. |

Execution Steps

1. Log in.

2. Leave the session inactive beyond configured timeout.

3. Attempt to open protected page.

4. Attempt a protected action/API call.

5. Observe authentication state.

Expected Result: Expired session is rejected; protected data is not returned; user must authenticate again.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-014 — Input validation and output encoding

| Field | Details |
| --- | --- |
| Test Type | Security |
| Priority | Critical |
| Preconditions | Message and search fields are available. |
| Test Data | Boundary-length text; HTML/script-like test strings; special characters. |

Execution Steps

1. Submit minimum-length valid input.

2. Submit maximum allowed length.

3. Submit over-limit input.

4. Submit HTML/script-like characters.

5. Open the resulting content.

Expected Result: Valid boundary input works; invalid input is rejected or safely handled; no script executes; application remains stable.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-015 — Audit logging of privileged actions

| Field | Details |
| --- | --- |
| Test Type | Security/Audit |
| Priority | High |
| Preconditions | Admin can perform a controlled account/role change; audit viewer is available. |
| Test Data | Synthetic user and role change. |

Execution Steps

1. Log in as administrator.

2. Change test user's role or account status.

3. Open audit log with authorized audit account.

4. Locate the event.

5. Compare event details with the performed action.

Expected Result: Audit record contains actor, action, target, timestamp and outcome, without exposing unnecessary secrets.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-016 — Concurrent-user messaging performance

| Field | Details |
| --- | --- |
| Test Type | Performance |
| Priority | High |
| Preconditions | Performance environment is isolated and monitored; 100 synthetic users prepared. |
| Test Data | 100 concurrent users; representative message payloads. |

Execution Steps

1. Start monitoring CPU, memory, database and error metrics.

2. Ramp to 100 concurrent users.

3. Have users send representative messages for the agreed duration.

4. Record response times, throughput and errors.

5. Stop load and inspect logs/data integrity.

Expected Result: System remains stable; target response time is approximately ≤2 seconds for normal requests; error rate target is <1%; no message loss, duplication or corruption occurs.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-017 — Recovery after temporary service interruption

| Field | Details |
| --- | --- |
| Test Type | Reliability |
| Priority | High |
| Preconditions | Recovery scenario is approved in staging and monitoring is active. |
| Test Data | Synthetic conversation/message. |

Execution Steps

1. Send and confirm a test message.

2. Simulate a controlled temporary application dependency interruption.

3. Observe user-facing behavior.

4. Restore the dependency.

5. Retry the operation if required.

6. Verify message/data consistency.

Expected Result: System fails gracefully, recovers after dependency restoration, does not create duplicate/lost messages, and records useful error/monitoring information.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-018 — Responsive browser usability

| Field | Details |
| --- | --- |
| Test Type | Usability |
| Priority | Medium |
| Preconditions | Supported browsers/devices are available. |
| Test Data | Standard employee account. |

Execution Steps

1. Log in using Chrome desktop.

2. Complete send-message workflow.

3. Repeat using Edge.

4. Resize to a mobile viewport or use supported mobile browser.

5. Complete navigation and message workflow.

Expected Result: Controls remain usable, text is readable, key actions are discoverable, and no critical layout or navigation issue blocks common tasks.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-019 — Regression after defect correction

| Field | Details |
| --- | --- |
| Test Type | Regression |
| Priority | High |
| Preconditions | A previously verified defect has been fixed in a new build. |
| Test Data | Defect reproduction data and affected workflow. |

Execution Steps

1. Review the defect's original reproduction steps.

2. Execute the original steps on the fixed build.

3. Run directly related functional cases.

4. Run the smoke/regression suite for impacted components.

5. Compare results with the previous baseline.

Expected Result: Original defect no longer reproduces and related/core functionality continues to pass without new Critical/High defects.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

## TC-020 — Database/search consistency after repeated operations

| Field | Details |
| --- | --- |
| Test Type | Integration |
| Priority | High |
| Preconditions | Staging database and search service are available. |
| Test Data | Synthetic messages with unique IDs/keywords. |

Execution Steps

1. Create several messages in a test channel.

2. Edit permitted messages.

3. Delete one according to policy.

4. Search using unique keywords.

5. Refresh and repeat the search.

6. Compare visible results with the expected final state.

Expected Result: Search and persisted data agree with the final message state; edited/deleted records follow policy; no stale or unauthorized result is returned.

Pass/Fail Criteria: PASS only if every expected result occurs. Otherwise mark FAIL and raise a defect with evidence.

# 12. Defect and Issue Management

A failed test is not automatically a software defect; the tester first confirms the environment, test data, build and reproduction steps. Confirmed defects are recorded with sufficient evidence for another team member to reproduce.

| Field | Required Information |
| --- | --- |
| Identification | Defect ID, title, reporter and date |
| Context | Build, environment, browser/device and related requirement/test case |
| Reproduction | Preconditions, exact steps, test data and evidence |
| Expected vs Actual | What should happen versus what happened |
| Classification | Severity and priority |
| Ownership | Assigned developer/team and target build |
| Lifecycle | New → Triaged → Assigned → In Progress → Fixed → Retest → Closed/Reopened |
| Verification | Retest result and regression impact |

## 12.1 Severity Guidance

Critical — security bypass, data loss, privilege escalation, complete service failure or release-blocking issue.

High — major business function unavailable or materially incorrect; serious but contained security/reliability issue.

Medium — limited functional issue with a workaround.

Low — cosmetic or minor usability issue with negligible business impact.

## 12.2 Bug Handling Process

Capture the failure with exact reproduction steps and evidence.

Confirm the failure and rule out environment/test-data problems.

Create and triage the defect with severity and priority.

Assign the defect to the responsible developer/team.

Developer fixes the issue and provides the corrected build.

QA retests the original case.

Run impacted regression cases.

Close the defect if verified; otherwise reopen it with new evidence.

# 13. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable staging environment | High | Smoke-test deployments; record environment blockers separately. |
| Insufficient test data | Medium | Prepare synthetic accounts/data before execution. |
| Third-party integration unavailable | High | Use approved mocks or schedule dependency testing. |
| Performance test affects other testing | High | Isolate load environment and schedule performance run. |
| Security defect discovered late | Critical | Run security tests early and gate release on critical findings. |
| Incomplete regression after fixes | High | Map every defect to impacted requirements and rerun related cases. |
| Test evidence missing | Medium | Require screenshots/log references and execution records for failures. |

# 14. Performance and Security Acceptance Criteria

## 14.1 Performance

Target approximately ≤2 seconds for common requests at baseline load.

Support at least 100 concurrent synthetic users for the planned performance run.

Target normal-operation error rate below 1%.

Monitor CPU, memory, database utilization, response-time percentiles and throughput.

No message loss, duplication or corruption is acceptable.

## 14.2 Security

Unauthorized users must not access restricted functions or data.

Authentication failures must not disclose sensitive account information.

Expired sessions must not access protected resources.

User input must be safely validated/encoded.

Disallowed or unsafe uploads must be rejected or safely isolated.

Privileged actions must be auditable.

Critical security defects block release unless formally accepted by authorized management.

# 15. Requirements Traceability

| Requirement | Test Cases | Coverage |
| --- | --- | --- |
| FR-01 Authentication | TC-001, TC-002 | Functional + Security |
| FR-02 Messaging | TC-003, TC-005, TC-016, TC-020 | Functional + Performance + Integration |
| FR-03 Channels | TC-004 | Functional |
| FR-04 Search | TC-006, TC-020 | Functional + Integration |
| FR-05 Notifications | TC-007 | Functional |
| FR-06 Announcements | TC-008 | Functional |
| FR-07 File Sharing | TC-009, TC-010 | Functional + Security |
| FR-08 Administration | TC-011, TC-015 | Functional + Audit |
| FR-09 Access Control | TC-012 | Security |
| NFR-01 Performance | TC-016 | Performance |
| NFR-02 Session Security | TC-013 | Security |
| NFR-03 Input/File Security | TC-010, TC-014 | Security |
| NFR-04 Availability/Recovery | TC-017 | Reliability |
| NFR-05 Usability | TC-018 | Usability |
| NFR-06 Regression Stability | TC-019 | Regression |

# 16. Test Reporting and Metrics

Execution: planned, executed, passed, failed, blocked and not-run cases.

Coverage: percentage of approved requirements mapped to at least one test.

Defects: total defects by severity/priority, open/closed count, reopen rate and average resolution time.

Performance: average and percentile response times, throughput, concurrent users and error rate.

Security: findings by severity and remediation status.

Release readiness: unresolved blockers, accepted risks and final recommendation.

# 17. Post-Testing Review

Confirm all planned tests have a recorded status.

Review Critical and High defects with stakeholders.

Verify all accepted deviations have documented owners and rationale.

Summarize functional, performance and security results.

Identify lessons learned and improvements for the next test cycle.

Archive evidence, execution records and the final test summary.

Provide a release recommendation: Ready, Ready with Accepted Risks, or Not Ready.

# 18. Conclusion

This Week 3 Test Plan provides a comprehensive and practical approach for verifying the Internal Communication Platform against its approved requirements. It combines structured functional testing with integration, regression, usability, performance, security and reliability checks. The twenty detailed cases cover the highest-value employee and administrator workflows and address major risks such as unauthorized access, unsafe uploads, session expiry, input handling, concurrent usage and data consistency.

The defined environment, synthetic test data, schedule, entry and exit criteria, defect lifecycle, risk controls, performance targets and requirements traceability provide a clear basis for execution and release decision-making. The document therefore demonstrates the analytical and quality-assurance responsibilities expected of a Junior Systems Analyst.